

12th August 2015

19Sheep meeting

In attendance: Gareth McFarlane, Chris George Tommy (Zhongyi Tang), Deniz

Apols: Emile Khreich, , Kong Ming Leung, Tony Dimrajian and Nick

Minutes

Covered the site layout both enterprise and individual site.

Dream input to be linked to front / dashboard page of individual site - Tommy

Individual charts can be more sexy and cool eg Google Gauge chart

Enterprise charts should be more formal

Went through data variables and formulas in detail - most OK - Gareth

Will need tweaking so we get nice round numbers for scores - Deniz

Chart generation focused in 3 time periods:

* Evening 9pm-12am
* Morning 12am to 9am
* Daytime 9am to 9pm

But on summary or dashboard overall scores to be presented - Chris

Store and Ecommerce - damian will do this

3 week proof of concept - focus on getting database and charts working with a clean and minimalist front end.

Exploration and Testing with both Amazon Web Services and Squarespace charts (for backup)

Action Items

Gareth - Servers

Kong and Denis - Data Sets

Frank - Sleep scores

Tommy, Chris, Gareth - Charts

Emile, Tommy, Tony - Design (front end)

Project Name agreed: 19Sheep

Next meetings

Time to be advised Mon 17th Aug morning - Group Skype call or face to face meeting at inception office with Tommy, Emile, Tony and Deniz

3pm - 4.30 Wed 19th Aug - All meet at Inception Office in Marrickville.